Table of Contents

# GutWell — Master Brief & Developer Handoff

Audience: the new developer taking over GutWell (beginner-friendly — no prior knowledge of this codebase assumed). Goal of this document: explain what GutWell is, how it feels as a product (feature feedback), how the code is organized, and exactly what to do next to finish it.

- App: GutWell — a gut-health tracking iOS app (log food + symptoms → discover your trigger foods)

- Tech: Expo SDK 54 · React Native · TypeScript · Supabase (database + login + server functions)

- Owner: Hojir / Parallel Labs Pte. Ltd. · Bundle id: com.parallellabs.gutwell

- Repo: https://github.com/jajrjavanmardi-debug/gutwell-app · branch main

- Date: 2 June 2026

### How to read this document

- Part A — Feature & logic feedback: how the app works as a product, what’s smart, what feels off. Read this first to understand why some tasks matter.

- Part B — The code: how to set it up, how it’s organized, and the safe way to make changes.

- Part C — What still needs to be done: a prioritized to-do list, from easy “first tasks” to bigger ones.

- Part D — How to proceed: a suggested order of work for your first two weeks.

- Appendix: what was already done, the full feature list, and reference links.

🔑 The single most important fact: the app’s backend (Supabase) is currently paused, so the app can’t log in or load data until Hojir restores it. You can still set up and read the code, but to run the app fully, the backend must be active. See Part C → “Owner-only tasks.”

## Part A — Feature & logic feedback

Written from the perspective of a real user with gut problems (bloating) who wants to find their trigger foods. This tells you which features are strong and which design choices are questionable — useful context before you change anything.

### What’s genuinely good (don’t break these)

- The core idea is exactly the user’s problem: “log food + symptoms → see what triggers you.” Everything should serve this loop.

- Bristol stool chart in the daily check-in — this is a real clinical tool and makes the app feel trustworthy and serious.

- AI meal-photo logging — snap a photo of a meal instead of typing it. This is the standout feature; it removes the friction that makes people quit food trackers.

- One gut score + a streak — a single daily number and a streak give the user an at-a-glance “am I improving?” and a reason to come back.

- Data ownership (export + delete your data) — important for health data and trust.

### Design choices that are questionable (improvement opportunities)

- The score dropped when you logged symptoms — ✅ already fixed (PR #26). Honest logging is now credited, not punished.

- The core insight (correlations) was 100% behind the paywall — ✅ already fixed (PR #26): free users now see their single strongest trigger food before paying.

- The “Analysing…” screen in onboarding is fake — it’s a ~2.6-second animation that pretends to compute something. For a health app this hurts trust. Suggestion: remove it, or make it show real setup progress.

- The 7-question onboarding quiz → “gut profile type” is mostly decorative — it labels you (e.g. “Reactive Gut”) but the answers don’t really change how the app behaves. Suggestion: either use the answers to personalize the experience, or simplify the quiz.

- The app asks for your location to “find healthy food nearby” — this is unrelated to the core loop and adds a privacy prompt. Suggestion: cut it or make it clearly optional and late.

- XP / levels / achievements feel juvenile for a health concern — streaks fit, but “leveling up” while tracking a medical issue is tonally off. Suggestion: keep streaks, dial back the game mechanics.

⚠️ Items 3–6 are product decisions — discuss with Hojir before changing them. They’re listed so you understand the product’s tensions, not as immediate coding tasks.

## Part B — The code

### B1. Set up your computer (one-time)

You need a Mac (iOS development requires macOS). Install these: 1. Xcode — from the Mac App Store (large download). Open it once to accept the license, and install an iOS Simulator. 2. Node.js 20+ — https://nodejs.org (or use nvm). Check: node --version. 3. Homebrew — https://brew.sh (a package installer for Mac). 4. CocoaPods & Watchman: brew install cocoapods watchman 5. Git — usually already installed. Check: git --version. 6. Ask Hojir to add you as a collaborator on the GitHub repo (so you can push code).

### B2. Get the project running

# 1. Clone the repo (Hojir will give you access)
git clone https://github.com/jajrjavanmardi-debug/gutwell-app.git
cd gutwell-app

# 2. Install dependencies
npm install

# 3. Set up secrets — copy the example and fill in real values (ASK HOJIR for them)
cp .env.example .env.local
#    Then edit .env.local. The client keys you need are:
#    EXPO_PUBLIC_SUPABASE_URL, EXPO_PUBLIC_SUPABASE_KEY, EXPO_PUBLIC_SENTRY_DSN
#    (PostHog / RevenueCat keys are optional — the app runs fine without them.)
#    NEVER put GROQ/USDA/GEMINI keys here — those are server-only secrets.

# 4. Build & run on the iOS simulator (first run takes ~10–15 min)
npx expo run:ios

Important: GutWell uses “native modules” (notifications, in-app purchases, the widget), so it cannot run in the Expo Go app — you must use npx expo run:ios, which builds a real app. After the first build, you can use npx expo start for faster reloads.

Common first-run problems (and fixes): - CocoaPods … Unicode Normalization error → run export LANG=en_US.UTF-8 first, then re-run. - A Sentry “organization/project” error during build → run export SENTRY_DISABLE_AUTO_UPLOAD=true first, then re-run. - “no such module” / a native error → delete the ios/ folder and run npx expo run:ios again (it regenerates it).

### B3. Map of the codebase (where things live)

app/                 ← every screen (uses "Expo Router": folders = navigation)
  (auth)/            ← login, signup, forgot-password
  (onboarding)/      ← the 7-step welcome flow
  (tabs)/            ← the 5 main tabs: index(Home), checkin, food, progress, profile
  photo-analysis.tsx ← the AI meal-photo wizard
  paywall.tsx, settings.tsx, weekly-digest.tsx, ... ← other screens
components/          ← reusable UI pieces (cards, charts, boxes, ErrorBoundary)
lib/                 ← the "brains" (no UI): scoring, streaks, correlations,
                       notifications, subscription, analytics, supabase client, etc.
contexts/            ← AuthContext (who is logged in)
constants/theme.ts   ← colors, fonts, spacing (use these, don't hardcode)
supabase/
  migrations/        ← the database schema (SQL files, run in order)
  functions/         ← server code (the "edge function" that does AI safely)
widgets/             ← the iOS home-screen widget (Swift)
LAUNCH_OPERATIONS.md ← the launch checklist (store listing, keys, etc.)

### B4. Key concepts (glossary)

- Expo / React Native: the framework. You write screens in .tsx files (TypeScript + React).

- Expo Router: navigation by folder structure — a file app/settings.tsx becomes a screen you can navigate to.

- Supabase: the backend — it stores users and their data (Postgres database), handles login, and runs server functions.

- RLS (Row-Level Security): database rules so users can only read/write their own rows. Already set up correctly — don’t disable it.

- Edge function: server code (supabase/functions/analyze-food) that calls the AI (Gemini) using secret keys that stay on the server. The app never holds AI keys (that was a security bug we fixed).

- RevenueCat: the service that handles paid subscriptions. It “no-ops” (does nothing) until a key is set, so the app runs free without it.

- PostHog / Sentry: analytics and crash reporting. Optional; safe to run without.

- EAS: Expo’s cloud build/submit service (used to make the App Store build).

### B5. How to make a change safely (the workflow) — do this every time

git checkout main && git pull          # start from the latest
git checkout -b fix/short-description   # make a branch (never commit straight to main)
# ... make your change in the code ...
npx tsc --noEmit                        # type-check: must show no NEW errors in app/ or lib/
#   (errors inside supabase/functions are EXPECTED — that code runs on a different
#    system called Deno; ignore those.)
git add <the files you changed>         # add ONLY your files (not node_modules, not ios/)
git commit -m "fix: what you did"
git push -u origin fix/short-description
# then open a Pull Request on GitHub and ask Hojir to review before merging.

Rules: one small change per branch · never commit secrets (.env.local) or the ios/ folder · always run npx tsc --noEmit before pushing · ask questions early.

## Part C — What still needs to be done

Tasks are ordered easiest → hardest. Start at the top to build confidence. Each task says what, why, where, and how to check it worked.

### 🟢 Good first tasks (easy, safe, ~1 hour each)

- Fix the app name in the asset generator. What: scripts/generate-assets.mjs still says APP_DISPLAY_NAME = 'NutriFlow' (the app’s old name). Why: regenerating the icons would stamp the wrong name. How: change it to 'GutWell', run npm run generate-assets, look at assets/images/. Check: the icon wordmark says GutWell.

- Write a real README. What: README.md is still the default Expo template. Why: it looks unfinished. How: replace it with a short intro (what GutWell is) + the “Get the project running” steps from Part B2.

- Remove dead code. What: the expo-device package isn’t used, and app/reminders.tsx (around line 18) imports requestNotificationPermissions but never uses it. How: npm uninstall expo-device, delete the unused import line. Check: npx tsc --noEmit is still clean.

- Add supabase/config.toml. What: the Supabase project config file is missing. Why: it makes the database/edge-function reproducible. How: run supabase init (it will NOT overwrite the migrations). Commit the new config.toml.

### 🟡 Medium tasks (need some understanding, ~half a day each)

- Accessibility pass on login/signup/onboarding. What: these screens have no accessibility labels, so blind users (VoiceOver) can’t use them. Why: it’s an App Store quality bar and the right thing to do. Where: app/(auth)/* and app/(onboarding)/*. How: on each text input add accessibilityLabel="Email" etc., and on each button add accessibilityRole="button" + a label. Check: turn on VoiceOver in the simulator (Settings → Accessibility → VoiceOver) and swipe through the screen.

- Make the “streak at risk” reminder actually fire. What: lib/notifications.ts has a ready function scheduleStreakAtRiskAlert(...) that nothing calls. Why: it’s meant to nudge users who haven’t checked in. Where: call it from app/(tabs)/checkin.tsx (or app start) when today’s check-in is missing, passing the current streak. Check: with notifications enabled on a real device/dev build, you get a reminder.

- Make notification taps open the right screen. What: tapping a reminder just opens the app to wherever it was. Where: app/_layout.tsx — add Notifications.addNotificationResponseReceivedListener(...) and route based on the notification’s data.reminderType. Check: tapping a check-in reminder opens the check-in screen.

- Fix premium unlocking after purchase. What: after someone subscribes, the Progress/Weekly-digest screens don’t unlock until you leave and come back. Where: app/(tabs)/progress.tsx and app/weekly-digest.tsx — the effect that calls refreshPremiumStatus() runs only once; switch it to re-check when the screen is focused (useFocusEffect). Check: premium content appears right after a (sandbox) purchase.

- Fix the legacy correlation time window. What: one of the two correlation engines (analyzeCorrelations in lib/correlations.ts, ~line 236) can match a meal to a symptom across midnight; the newer engine was already fixed. How: apply the same “don’t cross the end of the day” cap. Check: npx tsc --noEmit clean; numbers still look sensible.

### 🔵 Larger tasks (pair with Hojir / take your time)

- Add automated tests. What: there are currently zero tests. Where to start: the pure-logic files lib/scoring.ts, lib/streaks.ts, lib/correlations.ts, lib/offline-queue.ts (no UI, easy to test). How: install Jest (npx expo install jest jest-expo @types/jest), add a test script, write small “given input → expect output” tests. Great way to learn the code.

- Add Continuous Integration (CI). What: a GitHub Actions workflow (.github/workflows/ci.yml) that runs npx tsc --noEmit, npx expo lint, and the tests on every Pull Request, so broken code can’t be merged.

- Product improvements from Part A (items 3–6: the fake “Analysing” screen, quiz personalization, the location feature, XP/levels). These are product decisions — confirm with Hojir first.

### 🔴 Owner-only tasks (Hojir does these — they need company accounts & payment)

These gate the actual App Store launch and are not the intern’s job, but you should know they exist (full detail in LAUNCH_OPERATIONS.md): - Restore the paused Supabase project (without this, the app can’t load data) + upgrade to the paid plan so it stops pausing. - Deploy the AI edge function + set the server GEMINI_API_KEY / USDA_API_KEY secrets. - Rotate the old leaked API keys (Groq/USDA). - Apple Developer enrollment + fill the Apple IDs in eas.json. - App Store Connect: create the listing, upload screenshots, fill the privacy form (copy is ready in LAUNCH_OPERATIONS.md). - Subscriptions (only if launching paid): create the products in RevenueCat + App Store Connect.

## Part D — How to proceed (suggested first two weeks)

Week 1 — get comfortable 1. Set up your Mac and get the app building (Part B1–B2). Ask Hojir for the .env.local values and repo access. 2. Click through every screen in the simulator. Read Part A so you understand the product. 3. Skim the code map (Part B3). Open lib/scoring.ts and app/(tabs)/checkin.tsx to see how UI and logic connect. 4. Do good-first-tasks #1, #2, #3 — each as its own branch + Pull Request. This teaches you the workflow with low risk.

Week 2 — make real improvements 5. Do the accessibility pass (#5) — repetitive but safe and visible; great for learning the screens. 6. Do the streak-alert wiring (#6) and notification taps (#7). 7. Start the test suite (#10) with Hojir’s guidance — begin with lib/scoring.ts.

Ongoing - Keep Pull Requests small and ask for review. - Coordinate with Hojir on the 🔴 owner-only items — those unblock the launch. - When stuck for more than ~30 minutes, ask. That’s normal and expected.

## Appendix

### What was already done (recent history)

| PR | What |
| --- | --- |
| #21 | Recovered the broken iOS widget so the app builds. |
| #22 | Big cleanup: removed leaked API keys (moved AI to the server), renamed NutriFlow→GutWell, made notifications/analytics/subscriptions real, fixed core-logic bugs, deleted dead code. |
| #23 | Fixed a crash, the onboarding “Enable Notifications” button (was fake), and added a top-level error screen. |
| #24 | Added LAUNCH_OPERATIONS.md (the launch checklist). |
| #26 | Made the gut score fair (honest logging no longer hurts it) + free correlation teaser before the paywall. |

The code is type-clean (tsc passes) and the iOS build is verified working. Most remaining work is the owner-only launch steps plus the polish tasks above.

### Feature inventory (what the app does today)

- Onboarding: welcome → quiz → “gut profile” → notifications opt-in.

- Auth: login, signup, forgot-password.

- Home: gut score, trend sparkline, streak, daily tip, quick AI meal logging.

- Daily check-in: Bristol stool chart, symptoms, mood, water.

- Food log: AI photo analysis, manual entry, favourites, food↔symptom correlations.

- Progress: charts, calendar, mood trends, correlations (top one free, rest premium).

- Profile: stats, level/XP, achievements.

- Extras: weekly digest, reminders, settings (export + delete account), iOS widget, paywall.

### Definition of done (v1 launch)

Must-have (owner): Supabase restored + paid plan · edge function deployed · keys rotated · Apple enrolled + eas.json filled · App Store listing + screenshots + privacy form · one TestFlight build. Should-have (intern): accessibility on auth/onboarding · a basic test suite + CI · the medium polish tasks. Recommended: launch free first, learn from real users (analytics + notifications are now real), add paid subscriptions in version 1.1.

### Reference

- Launch checklist & store copy: LAUNCH_OPERATIONS.md

- This document also exists as GUTWELL_MASTER_BRIEF.docx and GUTWELL_MASTER_BRIEF.pdf (easier to share/read).

- Questions about the code? The lib/ files have detailed comments explaining the “why.”